# Project Planning Phase

### Flight Booking

| Date | 16 December 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76986 |
| Project Name | Flight Booking |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password, and confirmation password | 2 | High | Aakarsha |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email after registration | 1 | High | Aakarsha |
| Sprint-2 |  | USN-3 | As a user, I can register using Facebook | 2 | Low | Aakarsha |
| Sprint-1 |  | USN-4 | As a user, I can register using Gmail | 2 | Medium | Anoosha |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application using email & password | 1 | High | Anoosha |
| Sprint-2 | Search Flights | USN-6 | As a user, I can search for available flights by date, source, and destination | 3 | High | Sreevalli |
| Sprint-2 |  | USN-7 | As a user, I can view filtered flight results with price and time details | 2 | Medium | Sreevalli |
| Sprint-3 | Booking | USN-8 | As a user, I can select and book a flight | 3 | High | Neeraja |
| Sprint-3 |  | USN-9 | As a user, I can make payment through online methods | 4 | High | Neeraja |
| Sprint-4 | Booking History | USN-10 | As a user, I can view my previous flight bookings | 3 | Medium | Neeraja |
| Sprint-4 | Dashboard | USN-11 | As a user, I can see upcoming flights and recent activity on the dashboard | 3 | Medium | Neeraja |

# Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 16 Jan 2026 | 21 Jun 2025 | 6 | 21 Jan 2026 |
| Sprint-2 | 7 | 6 Days | 22 Jun 2026 | 27 Jun 2026 | 7 | 27 Jan 2026 |
| Sprint-3 | 7 | 6 Days | 28 Jan 2026 | 02 Feb 2026 | 7 | 02 Feb 2026 |
| Sprint-4 | 6 | 6 Days | 03 Feb 2026 | 08 Feb 2026 | 6 | 08 Feb 2026 |

## Velocity Calculation

Velocity = Total Story Points Completed / Sprint Duration
Sprint Duration = 6 Days
Story Points per Sprint = 6–7

Sprint-1 Velocity: 6 ÷ 6 = 1 SP/day
Sprint-2 Velocity: 7 ÷ 6 ≈ 1.17 SP/day
Sprint-3 Velocity: 7 ÷ 6 ≈ 1.17 SP/day
Sprint-4 Velocity: 6 ÷ 6 = 1 SP/day

Average Velocity (AV): (6 + 7 + 7 + 6) ÷ (4 sprints × 6 days) = 26 ÷ 24 ≈ 1.08 SP/day

## Burndown Chart (Simple Format)

| Day | Planned Points Remaining | Actual Points Remaining |
| --- | --- | --- |
| 0 | 26 | 26 |
| 2 | 20 | 22 |
| 4 | 14 | 16 |
| 6 | 8 | 10 |
| 8 | 4 | 6 |
| 10 | 0 | 0 |